# Security Roadmap Workshop

## Introduction & Purpose

This workshop helps organisations translate security posture assessments into a pragmatic, executive-aligned roadmap. Using findings from previous engagements—like Sensitivity Labelling, DLP, Essential 8 assessments, or Secure Score—the workshop prioritises improvements in a Crawl–Walk–Run framework.

This is not a detailed implementation workshop. Its goal is to align stakeholders on what matters most now, clarify strategic priorities, and produce a phased plan that mitigates risk effectively while enhancing maturity and compliance.

## Rules of Engagement

E2’s charter ensures customers feel knowledgeable and confident in planning secure digital offerings.

- Executive focus: Speak business outcomes — such as uptime, regulatory compliance, data protection — not technical configuration.

- Structured consensus: Use the Crawl–Walk–Run model to build alignment and show short-, mid-, and long-term goals.

- Capture, don’t dive: If debate goes deep into implementation details, note it for follow-up reference.

- Adaptable and simple: Ensure the roadmap is realistic and achievable; customers must walk away with confidence in execution.

- Do not prescribe solutions—recommend principle-based improvements, not canned technology choices.

## Step-by-Step Delivery

### Step 1 – Set the Scene & Context

- Recap previous assessments and security posture.

- Confirm workshop objectives: clarity of roadmap, alignment of priorities, timeline agree-up.

- Identify stakeholders and decision-makers in the room.

### Step 2 – Review Maturity Snapshot

- Walk through current maturity levels (Essential 8, Labeling, DLP, Secure Score).

- Clarify major gaps, controls in place, and risk exposure.

### Step 3 – Crawl Phase (Immediate Wins)

- Identify quick uplift opportunities achievable within 1–2 weeks (e.g. enforce MFA, disable macros, apply baseline DLP).

- Confirm ownership and how to measure short-term success.

### Step 4 – Walk Phase (Mid-Term Projects)

- Define mid-term initiatives (30–90 days) like auto-label deployment, roadmap delivery, Secure Score improvement projects, remediation of architectural gaps.

- Prioritise by risk, cost, and business value.

### Step 5 – Run Phase (Strategic Transformation)

- Discuss long-term strategic security projects (e.g. Identity Governance, IRM, Sentinel/ XDR rollout).

- Define funding/approval horizon, KPIs, and executive sponsorship requirements.

### Step 6 – Align Timeline & Owners

- Build a visual roadmap timeline (e.g. Gantt or bar view).

- Assign executive sponsors, operational leads, and review cadence.

## Engagement Outputs

By session close, deliverables include:

- A phased roadmap (Crawl–Walk–Run) with high-level milestones and owners.

- A one-page executive summary (heat-mapped maturity and key initiatives).

- A quick-win tracker (who, what, by when).

- A mid-term project bundle with outcome expectations.

- A strategic transformation outline (with anticipated funding needs and business impact).

## References & Learning Resources

- Microsoft Zero Trust Workshop Guidance (Roadmap tool)
Template platform for mature roadmap tracking and status monitoring :contentReferenceoaicite:2

- ACSC Essential 8 Maturity Model – Align quick wins and mid-term improvements across RTO, integrity, and patching maturity :contentReferenceoaicite:3

- Crawl–Walk–Run Security Uplift Model – Industry-proven approach to incremental maturity.

- Microsoft Learn: Secure Score Improvement – Plays into roadmap actions and time-bound progress tracking.