# Agent Governance & Assurance Uplift

## Overview

The Agent Governance & Assurance Uplift is designed to provide customers with confidence that they have the right level of visibility, control, and governance maturity in place for Microsoft Copilot agents. The offering ensures organisations can answer three critical questions:

- Who is building agents? (Visibility)

- What data and systems can those agents access? (Controls)

- Where and how are those agents managed across their lifecycle? (Governance)

This engagement delivers both operational guardrails and an executive-level assurance snapshot, helping clients balance innovation with control.

## Objectives

- Establish a baseline of existing agent governance maturity.

- Provide visibility into the current state of agent creation, environments, and controls.

- Identify governance gaps against a structured zone model (Safe → Supported → IT Managed).

- Recommend uplift actions across people, process, and technology.

- Deliver an assurance snapshot that can be shared with business and executive stakeholders.

## Scope

The engagement focuses on four key areas:

- Discovery & Baseline

  - Inventory of Retrieval, Personal, and Crucial Agents.

  - Review of governance artefacts (policies, admin centre usage, conditional access, DLP, CoE reports).

  - Map current practices against the Zone Strategy (Safe, Supported, IT Managed).

- Gap Assessment

  - Visibility: Is there oversight of agent creation and usage?

  - Controls: Are risky connectors restricted? Is cost monitoring enabled?

  - Lifecycle: Are there processes for testing, deployment, monitoring, and retirement?

  - Language: Is “governance” framed in business-friendly terms (operating models, service management)?

- Uplift Roadmap

  - Quick Wins: Enable auditing, activate CoE dashboards, restrict high-risk connectors.

  - Mid-Term: Formalise approval workflows, introduce Dev/Test/Prod separation for high-value agents.

  - Long-Term: Integrate into enterprise change management, embed in broader SDLC/DevSecOps frameworks.

- Assurance Snapshot

  - Maturity rating (Low, Developing, Established, Advanced).

  - Heatmap of coverage across Visibility, Controls, Lifecycle, and Governance.

  - Priority recommendations by zone (Safe, Supported, IT Managed).

  - Executive-ready one-page summary to provide assurance.

## Deliverables

- Discovery Report: Inventory of current agents, environments, and controls.

- Governance Gap Assessment: Detailed findings mapped to the zone model.

- Uplift Roadmap: Phased actions across quick wins, mid-term, and long-term improvements.

- Assurance Snapshot: A concise, executive-friendly summary of governance maturity and next steps.

## Outcomes

- Improved visibility into who is building agents and where.

- Greater confidence that controls exist for agent access, cost, and data governance.

- Alignment of agent lifecycle with secure software development and IT processes.

- Executive-level assurance that proliferation risks are managed and innovation remains safe.

## Engagement Approach

- Duration: 4–6 weeks (flexible depending on client scope).

- Format: Combination of workshops, stakeholder interviews, and technical assessments.

- Participants: Business stakeholders, IT admins, makers, security teams.

- Tools: Microsoft Admin Centers, Power Platform CoE Starter Kit, governance dashboards.

## Useful Links

- Power Platform Center of Excellence (CoE) Starter Kit A Microsoft-maintained, open-source toolkit that provides dashboards, apps, and flows to help organisations gain visibility and enforce governance across Power Platform. It is a key enabler for discovering agent usage and monitoring proliferation.

## Next Steps

- Run a discovery workshop with client stakeholders.

- Deploy or review CoE dashboards for initial visibility.

- Assess agent proliferation risks across the three zones.

- Present Assurance Snapshot and Uplift Roadmap to executive sponsors.