# Secure Development Delivery (for Copilot and Custom Apps)

## Introduction & Purpose

This delivery helps organisations who want to build their own applications, automations, or Copilot agents establish a secure foundation for development.

The goal is to take a customer from “we want to start building” to “we have a secure development process and environment that reduces risk and meets compliance obligations.”

The engagement focuses on governance, identity, data protection, and secure-by-design practices — not just the code itself.

## Rules of Engagement

- Keep conversations business-focused: connect secure development practices to protecting customer data, IP, and reputation.

- Avoid deep code-level training unless specifically scoped — focus on frameworks, pipelines, and guardrails.

- Emphasise repeatability: the customer should leave with a process, not just one-off configurations.

- Red flag: if a customer pushes to deploy production Copilot agents without data classification or DLP in place, raise as a critical risk.

## Step-by-Step Delivery

### Step 1 – Define Development Goals & Risks

- Clarify what is being built (Copilot agent, Power App, custom connector).

- Identify what data it will access (internal, customer, regulated, sensitive).

- Map applicable frameworks (Essential 8, ISO 27001, OWASP).

- Define the end state (internal tool, external app, regulated industry use case).

Output: Development security scope document.

### Step 2 – Establish Secure Environments

- Enforce separation of dev/test/prod environments.

- Apply secure identity and access controls (Entra ID, Conditional Access, MFA).

- Implement role-based access control for development platforms (GitHub, Power Platform, Azure).

- Deploy secrets management (Key Vault, environment variables).

Output: Hardened development environment checklist.

### Step 3 – Governance & Pipelines

- Introduce a lightweight Secure SDLC framework (requirements → design → build → test → deploy → review).

- Establish CI/CD pipelines with security checks (static analysis, dependency scanning).

- Define branching, peer review, and approval processes.

- Align practices with Microsoft SDL and OWASP standards.

Output: Secure pipeline reference model and governance roles.

### Step 4 – Data Protection & AI-Specific Risks

- Apply sensitivity labels and DLP to content accessed by apps/agents.

- Define guardrails for Copilot agents (data boundaries, prompt injection, jailbreak scenarios).

- Ensure encryption for all data (in transit and at rest).

- Use Microsoft Purview “Secure by Default” blueprints as reference.

Output: AI security guardrails document and DLP integration plan.

### Step 5 – Validation & Adoption

- Run a pilot build through the secure pipeline.

- Review vulnerabilities, adoption blockers, and lessons learned.

- Deliver training sessions for developers on secure-by-default practices.

- Establish governance model for ongoing reviews.

Output: Pilot validation report and secure development playbook.

## Engagement Outputs

- Secure Development Framework (lightweight SDLC guide tailored for Copilot/Apps).

- Hardened environment checklist (identity, access, secrets).

- Secure pipeline model (CI/CD with security gates).

- AI/Copilot security guardrails (prompt injection, data boundaries, DLP integration).

- Governance playbook (roles, responsibilities, adoption).

## Timeframe

- 3–4 weeks program, depending on maturity:

  - Week 1 – Discovery & scope

  - Week 2 – Secure environment setup

  - Week 3 – Governance & pipelines

  - Week 4 – Validation & handover (optional, for larger builds)

## References & Learning

- Microsoft Secure Development Lifecycle (SDL)

- OWASP Top 10

- Microsoft Purview – Secure by Default

- NIST Secure Software Development Framework